AQRESS SENSEGRID

# Codex Build Prompt

Local-first implementation specification — V0.1.1

Use this as the master project brief. Codex must implement only the requested phase in each run, verify it locally, and stop before the next phase.

# 1. Role and Objective

Act as a senior full-stack software architect and developer building AQRESS SenseGrid, a configurable IoT sensor and device management platform.

The first milestone must run entirely on a local development machine. Do not implement cloud deployment yet.

Target flow: React + TypeScript → FastAPI/Python → PostgreSQL → EMQX/MQTT → Python device simulator/ESP32.

# 2. Core Product Scope

Users can create sites, register devices, define supported sensor types, add sensor instances, dynamically configure them, publish configuration, receive acknowledgement, ingest readings and view latest/history data.

The platform must support sensors with one or many measurement channels and must not hard-code temperature/humidity/pressure tables.

Core model: Site → Device → Sensor → Sensor Configuration; Sensor Type → Measurement Definition; Sensor → Sensor Channel → Sensor Reading.

# 3. Technology Baseline

Frontend: React, TypeScript, Vite, React Router, TanStack Query, React Hook Form, Zod, Tailwind CSS, shadcn/ui, Recharts.

Backend: Python 3.12+, FastAPI, Pydantic, SQLAlchemy 2, Alembic, PostgreSQL driver, JWT authentication, password hashing, pytest.

Messaging: EMQX MQTT. Infrastructure: Docker + Docker Compose. Separate user-facing API from telemetry ingestion worker.

# 4. Corrected Data Model

users: id, first_name, last_name, email UNIQUE, password_hash, role (ADMIN/USER/VIEWER), is_active, created_at, updated_at.

refresh_tokens: id, user_id, token_hash, expires_at, revoked_at, created_at. Store only the token hash.

devices.device_uid is globally UNIQUE.

sensors: UNIQUE(device_id, sensor_uid). sensor_uid is not globally unique.

measurement_definitions: UNIQUE(sensor_type_id, key).

sensor_channels: UNIQUE(sensor_id, measurement_definition_id).

sensor_configurations: UNIQUE(sensor_id, config_version); published configurations are immutable and edits create new versions.

sensor_readings reference sensor_channel_id, sensor_id and device_id and support numeric/text/boolean typed values plus raw_payload JSONB.

# 5. Configuration Schema Standard

sensor_types.configuration_schema must use a documented subset of JSON Schema stored as PostgreSQL JSONB.

React uses this schema to generate dynamic forms; Python performs authoritative validation against the same contract.

Do not create a proprietary ad-hoc schema format.

# 6. Time Standard

Use PostgreSQL TIMESTAMPTZ for all timestamps and persist all server-side times in UTC.

Use ISO 8601 in APIs. recorded_at is device-recorded time; received_at is server-received time.

React localises timestamps for display without changing stored UTC values.

# 7. Pagination Standard

Inventory endpoints such as sites/devices/sensors use page and page_size with bounded defaults (for example 25).

Historical readings use time range + limit + cursor continuation. Do not return unbounded telemetry arrays.

# 8. MQTT Contract and Authorization

Topics: sensegrid/{device_uid}/telemetry, /status, /config, /config/ack, /command, /command/ack.

Each device has its own identity/credentials. Broker ACLs allow publish only telemetry/status/config-ack/command-ack and subscribe only config/command for that same device UID.

A device must never access another device namespace. Local username/password is acceptable; prepare for TLS/certificates later.

# 9. Local Definition of Done

User logs in; creates site; registers device; simulator connects; device becomes online; user adds/configures supported sensor; JSON Schema form validates; configuration is published and acknowledged; telemetry is ingested to PostgreSQL; latest and historical readings render in React; multi-measurement sensors work; device goes offline when heartbeats stop.

# 10. Implementation Phases

| Phase | Implement | Stop condition |
| --- | --- | --- |
| 1 — Project Foundation | Monorepo structure, Docker Compose, PostgreSQL, EMQX, FastAPI skeleton, React skeleton, .env.example, health checks, README. | docker compose up starts local services and GET /api/v1/health returns healthy. Do not create domain schema/auth yet. |
| 2 — Database & Authentication | SQLAlchemy/Alembic, corrected tables/constraints, UTC TIMESTAMPTZ, users.role, hashed refresh tokens, JWT auth, admin seed. | Database recreates from zero; auth tests pass. Stop before Sites/Devices UI. |
| 3 — Sites & Devices | Site/device CRUD, device detail, pagination. | Create/view/edit sites and devices locally; tests pass. |
| 4 — Sensor Type Framework | Sensor types, JSON Schema subset, measurement definitions, validation, seed DS18B20/BME280/Digital/Analog types. | Dynamic schemas validate correctly; tests pass. |
| 5 — Sensor Management UI | Add Sensor wizard, sensor channels, enable/disable, immutable configuration versions and edit flow. | A sensor can be created/configured from React without firmware editing. |
| 6 — MQTT Device Simulator | Python simulator heartbeat, subscribe config, acknowledge config, realistic DS18B20/BME280/Digital readings. | Simulator connects to local EMQX and follows the device contract. |
| 7 — Telemetry Ingestion | Separate ingestion worker, validation, raw payload, DB inserts, heartbeat and config ack processing. | Valid telemetry persists; invalid device/sensor/channel/type is rejected and tested. |
| 8 — Readings & Dashboard | Latest/history APIs, bounded/cursor telemetry, charts, online/offline, dashboard, SSE/WebSocket. | Live/latest/history values appear correctly in React. |
| 9 — Local Integration Testing | Execute complete local flow end to end and fix failures. | Site → Device → Sensor → Config → MQTT → PostgreSQL → React passes reliably. |
| 10 — Local MVP Hardening | Security, validation, logging, indexes, typing, tests, responsive UI, empty/loading/offline states, README. | Produce local MVP readiness report. Deployment remains out of scope. |

# 11. Codex Execution Rules

Inspect the repository before changing files and preserve existing working functionality.

Implement only the requested phase. Never begin the next phase automatically.

At the end of each phase run tests, lint/type checks and the application where applicable; fix failures before reporting completion.

Update README and .env.example whenever setup/configuration changes.

Do not introduce AI, predictive maintenance, billing, mobile apps, LoRaWAN, SMS/WhatsApp, remote industrial control, Kubernetes or cloud deployment in V0.1.

Do not put business logic in FastAPI route handlers; use service/repository layers. Do not expose SQLAlchemy models directly.

Use Python typing and TypeScript types throughout. Do not silently swallow errors or log plaintext credentials/secrets.

# 12. Prompt to Start Phase 1

Start with Phase 1 only. Build the AQRESS SenseGrid local project foundation. Verify docker compose up, PostgreSQL, EMQX, FastAPI and React are healthy; implement GET /api/v1/health; update README; run checks; fix errors; then stop. Do not implement database domain tables, authentication, sensor logic or deployment yet. At completion report files changed, commands run, checks/results, exact local test commands and known limitations.